# Group Project Meeting Thu 10th December 2015

* Present: Chris Loftus, Lewis, Freddie, Simon, Darren, Daniel
* Note taker: Dan
* Room: C55
* Discussed Prototype with Chris
  + A few bugs were found in TaskerMAN and TaskerCLI, these have been noted as issues on the relevant GitHub Repositories
* Discussed plans for Coding Week
  + Syncing will be worked on by Darren and Dan
  + Other bugs will be fixed by members of the two subteams
  + JUnit and PHPUnit tests will be created
* ACTION Jack – Get hour log up on GitHub
* ACTION Jack/Sam – Plan room(s) for Coding Week
* ACTION Sam – Organize meeting for 20th, 21st or 22nd of Jan to discuss plans prior to coding week