# Group Project Tutorial 3rd December - TEMP

* Present: Chris, Jack, Freddie, Daniel, Sam, Darren, Lewis, Simon
* Not present: James
* Author: Daniel
* Discussed distribution of workload
  + Darren and Dan – too many hours
* Looked at test spec feedback
  + Lots of info in feedback from Nigel which can be used to amend the final deliverable
* Discussed prototype presentation for 10th December
  + Script/presentation is needed
  + Must demonstrate working version of TaskerMAN and TaskerCLI
  + Freddie will look at creating a presentation for next week
* Reviewed blogs
* Look at creating JUnit/PHPUnit tests
* Discussed design specification
  + More references back to other documentation
  + More rationale for diagrams – explanations as to why the diagrams are there
    - E.g. Are they there because the class is complex?

ACTIONS:

* Freddie and Simon: Create presentation to demonstrate the prototypes of TaskerMAN and TaskerCLI
* James, Freddie and Sam: Create blog posts for week starting 26th November
* Simon: Minutes for 2nd December 2015 need updating
* James: Minutes for meeting with Chris on 26th November are missing from GitHub
* Sam: Test specification needs amending according to Nigel’s feedback
* Daniel: Finish TaskerMAN ready for 9th December
* TODO: Change design specification UML class diagram for TaskerCLI
  + Currently it has a dark theme, it needs to be white to conform to the rest of the document
  + Hide private methods/variables
* Sam: Document History on Design Spec should relate to versions on GitHub
* James: Research PHPUnit testing and writing PHPUnit tests ready for writing tests after the Christmas break
* James: Format minutes for 3rd December and put them on GitHub